## Slide 1
By: Darius Grasseschi, Evan Hassan, Jonathan Lacoursiere, Ariana Lee, Maria Medina, Spenser Solys, and Cody Trombley

## Slide 2: Sprint 3 Objectives
FR.10 BCM shall be able to create teams within a League.
FR.11 BCM shall be able to edit team rosters.
FR.12 BCM shall be able to delete a team from a league.
FR.13 BCM shall be able to promote users to League Secretary status.
FR.14 Each league shall have exactly one league secretary.

## Slide 3: Sprint 4 Requirements
FR.15 BCM shall be able to edit individual averages.
FR.16 The system shall have the ability to import weekly scores from an external source.
FR.17 The system shall have the ability to export team lineups for use by external scoring system.
FR.18 The system shall store weekly bowling scores and game results.
FR.19 The system shall calculate and track bowler’s averages.

## Slide 4: User Stories
Req. Num. | User Story | Use Case
FR.10 | As a Bowling Center Manager, I will be able to create teams within leagues that have been created. | UC10
FR.11 | As a Bowling Center Manager, I would like to be able to edit teams after they have been created. | UC11
FR.12 | As a Bowling Center Manager, I would like to delete teams to allow for team removal purposes. | UC12
FR.13 | As a Bowling Center Manager, I would like to be able to select and promote a user to a league secretary so that they are able to edit scores. | UC13
FR.14 | As a Bowling Center Manager, I would like for there to be only one league secretary per league. | UC14

## Slide 5: Risks and Challenges
Scheduling Algorithm
  Complex mathematical problem, no generic solution
Communication among our group
Equitable distribution of project workload
  Having all members actively participate

## Slide 6: Mitigation Plan
Continue with regular group meetings
  Monitor our progress
Identify priorities and create weekly project lists
  Assign responsibilities to each group member
Equally collaborate to finish every task

## Slide 7: UI Design
Redesigned Kingpin’s theme to be interactive and visually appealing
  Login and register pages plus overall theme
Addressed responsive design across range of devices and accessibility concerns (WAI-ARIA)
Tools: Lighthouse Audits and testing across different web browsers

## Slide 9: Next Sprint Objectives
Sprint 4 Requirements
  Weekly League Activity
    Importing Scores
    Calculating team points
UI Design for Sprint 4
Documentation for Sprint 4
  Use Case Diagram
  Sequence Diagrams
  Activity Diagrams
  Wireframe mockup
Django Research
  Django Rest Framework

## Slide 10: THANK YOU Any Questions?